Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 20 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS80887 |
| Project Name | FreelanceFinder: Discovering Opportunities, Unlocking Potential |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story No | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register using email and password | 2 | High |
| Sprint-1 | Registration | USN-2 | As a user, I can select role (client/freelancer) during registration | 2 | High |
| Sprint-1 | Login | USN-3 | As a user, I can log in using email & password | 1 | High |
| Sprint-1 | Profile | USN-4 | As a freelancer, I can create and update my profile | 3 | High |
| Sprint-1 Total |  |  |  | 8 |  |
| Sprint-2 | Functional Requirement | User Story No | User Story | Story Points | Priority |
| Sprint-2 | Project Posting | USN-5 | As a client, I can post a new project with details | 3 | High |
| Sprint-2 | Project Browsing | USN-6 | As a freelancer, I can browse available projects | 2 | High |
| Sprint-2 | Bidding | USN-7 | As a freelancer, I can apply to a project with proposal | 3 | High |
| Sprint-2 Total |  |  |  | 8 |  |
| Sprint-3 | Functional Requirement | User Story No | User Story | Story Points | Priority |
| Sprint-3 | Freelancer Selection | USN-8 | As a client, I can review applications and select freelancer | 3 | High |
| Sprint-3 | Chat | USN-9 | As a client/freelancer, I can send messages in chat | 5 | High |
| Sprint-3 Total |  |  |  | 8 |  |
| Sprint-4 | Functional Requirement | User Story No | User Story | Story Points | Priority |
| Sprint-4 | Submission | USN-10 | As a freelancer, I can submit completed work | 2 | Medium |
| Sprint-4 | Review | USN-11 | As a client, I can review and approve submission | 2 | Medium |
| Sprint-4 | Admin | USN-12 | As an admin, I can view users and project | 4 | Medium |
| Sprint-4 Total |  |  |  | 9 |  |

Project Tracker, Velocity & Burndown Chart:

| Sprint | Total Story Points | Duration | Start | End (Planned) | Completed | Actual |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 6 days | Day 1 | Day 6 | 8 | Day 6 |
| Sprint-2 | 8 | 6 days | Day 7 | Day 12 | 8 | Day 12 |
| Sprint-3 | 8 | 6 days | Day 13 | Day 18 | 8 | Day 18 |
| Sprint-4 | 9 | 6 days | Day 19 | Day 24 | 9 | Day 24 |

Velocity:

Total completed story points = 33

Number of sprints = 4

Average Velocity = 33 / 4 = 8.25 ≈ 8 points per sprint

If sprint duration = 6 days:

Velocity per day = 8 / 6 ≈ 1.33 points/day

Burndown Chart: