Acceptance Testing

UAT Execution & Report Submission

| Date | 20 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS80887 |
| Project Name | FreelanceFinder: Discovering Opportunities, Unlocking Potential |
| Maximum Marks | 4 Marks |

1. Purpose of Document

The purpose of this document is to briefly explain the test coverage and open issues of the FreelanceFinder project at the time of release to User Acceptance Testing (UAT). This report summarizes defect status and overall system stability before final deployment..

2. Defect Analysis

This report shows the number of resolved or closed bugs at each severity level and how they were resolved.

| Resolution | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Subtotal |
| --- | --- | --- | --- | --- | --- |
| By Design | 1 | 1 | 0 | 1 | 3 |
| Duplicate | 0 | 1 | 0 | 0 | 1 |
| External | 1 | 1 | 1 | 0 | 3 |
| Fixed | 5 | 6 | 4 | 3 | 18 |
| Not Reproduced | 0 | 1 | 1 | 0 | 2 |
| Skipped | 0 | 0 | 1 | 1 | 2 |
| Won’t Fix | 0 | 1 | 1 | 0 | 2 |
| Totals | 7 | 11 | 8 | 5 | 31 |

3. Test Case Analysis

This report shows the number of test cases that have passed, failed, and untested.

| Section | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| User Registration & Login | 12 | 0 | 1 | 11 |
| Job Posting & Management | 15 | 1 | 2 | 12 |
| Freelancer Search & Filtering | 14 | 0 | 2 | 12 |
| Proposal Submission | 10 | 0 | 1 | 9 |
| Messaging System | 9 | 1 | 1 | 7 |
| Admin Panel | 11 | 0 | 1 | 10 |